NOTICE OF APPLICATION FOR AN EXTENSION OF

A WASTE SITE CLEANUP PERMIT

Former MGP Property

Waite Street and Planters Row, Salem, MA

DEP Release Tracking Number 3-1709; Permit No. 83007

Pursuant to the Massachusetts Contingency Plan (310 CMR 40.0703), an application for a Permit Extension is being submitted to the Massachusetts Department of Environmental Protection (DEP) for this site on April 15, 2003.  DEP issued a Tier IA Permit for this Site effective July 15, 1994, issued Tier IA Permit Extension for this Site effective July 15, 1999, and issued a Tier IB Permit Extension effective July 15, 2001.  The application proposes to extend the permit for this site to July 15, 2005, for the following rationale:

- An Immediate Response Action (IRA) in progress has not been completed.

- Comprehensive Response Actions are currently ongoing and additional time is needed to complete these response actions and a temporary or final remedy for the site.

Once a site has been classified as Tier IB, a permit is required to proceed with a Comprehensive Remedial Response Process.  Anyone interested in reviewing the permit extension application should notify DEP by writing to Massachusetts Department of Environmental Protection, Bureau of Waste Site Cleanup, Permit Section, Northeast Regional Office, 205A Lowell Street Wilmington, Massachusetts 01887, within 20 days of the date of this publication.  If anyone notifies DEP of his or her interest in reviewing or submitting comment on the Tier IB permit extension application, DEP will conduct a public comment review period of twenty (20) days which shall run concurrently with DEP’s Initial Technical Review of the application.  Anyone who fails to notify DEP in writing of his/her interest in commenting on the application by the above date may be deemed to have waived his/her rights, if any, to appeal DEP’s permit decision or to intervene in an adjudicatory proceeding with respect to this application, pursuant to 310 CMR 40.0770(2).

M.G.L. c.21E and the Massachusetts Contingency Plan provide additional opportunities for public notice of, and involvement in, decisions regarding response actions at disposal sites:  1) The Chief Municipal Official and Board of Health of the community in which the site is located will be notified of major milestones and events, pursuant to 310 CMR 40.1403; and 2) Upon receipt of a petition from ten or more residents of the municipality in which the disposal site is located, or of a municipality potentially affected by a disposal site, a plan for involving the public in decisions regarding response actions at the site will be prepared and implemented, pursuant to 310 CMR 40.1405.

To obtain more information on this disposal site and the opportunities for public involvement during its remediation, please contact Mr. Richard F. Murdock, P.E., LSP, Principal, GEI Consultants, Inc., 1021 Main Street, Winchester, MA at (781) 721-4000.