(FORM #10)

NOTICE OF A REMEDIAL ACTION PLAN

GENCORP INC. - LAWRENCE LOCATION

70 GENERAL STREET, LAWRENCE, MA

RELEASE TRACKING NUMBER 3-0000340

A Remedial Action Plan (310 CMR 40.0861) has been developed for this site pursuant to the Massachusetts Contingency Plan (310 CMR 40.1406).  This disposal site was classified as Tier I on August 5,1994 and granted a Waste Site Cleanup Permit on August 5, 1994.  A Tier IB Permit Extension was granted on September 12, 2001.

The Remedial Action Plan proposes the following measures to respond to a release of oil and/or hazardous material at this disposal site:

- Excavation of soil (585 cubic yards) with offsite disposal

- Installation of an engineered barrier (liner and soil system) over former building 16 footprint area

- Removal of limited flooring areas within existing building with offsite disposal

- Sealing the end of interior raceways

- Removal of sediment (1215 cubic yards) from raceways and of visible residue (102 cubic yards) from raceway stones with offsite disposal

- Installation of bedrock drains in interior raceways

- Collection and treatment of overburden and bedrock groundwater seepage from sealed interior raceways and discharge to the Spicket River

- Installation of bedrock well recovery systems to remove dense non-aqueous phase liquids with offsite disposal

- Filing of an Activity and Use Limitation restricting exposure to soil and groundwater and uses of the site

- Perform Operation and Maintenance and Monitoring of remedial systems

- Coordinate remedial actions with a proposed re-use (landscaped surface parking with associated new storm drainage system) for the site

M.G.L. c. 21E and the Massachusetts Contingency Plan provide additional opportunities for public notice of and involvement in decisions regarding response actions at disposal sites:  1) The Chief Municipal Official and Board of Health of the community in which the site is located will be notified of major milestones and events, pursuant to 310 CMR 40.1403; and 2) Upon receipt of a petition from ten or more residents of the municipality in which the disposal site is located, or of a municipality potentially affected by a disposal site, a plan for involving the public in decisions regarding response actions at the site will be prepared and implemented, pursuant to 310 CMR 40.1405.

To obtain more information on this disposal site and the opportunities for public involvement during its remediation, please contact Robert J. Devaney, Jr., for GenCorp Inc., P.O. Box 129, 70 General Street, Lawrence, MA  01842 at (978) 683-7123.