NOTICE OF APPLICATION FOR AN EXTENSION OF

A WASTE SITE CLEANUP PERMIT

# William Reisner Corporation

33 Elm Street

Clinton, MA

Release Tracking Number 2-1009

Pursuant to the Massachusetts Contingency Plan (310 CMR 40.0703), an application for a Permit Extension is being submitted to the Department of Environmental Protection (DEP) for this site on August 30, 2002.  DEP issued a Tier I permit for this site on December 15, 1997.  The application proposes to extend the permit for this site to December 15, 2004 for the following rationale:

The current permit is expiring on December 15, 2002.  A Phase IV Remedy Implementation Plan was submitted to the DEP on November 27, 2001 but a Permanent Solution and condition of No Significant Risk has not been achieved.

Once a site has been classified as Tier I, a permit is required to proceed with a Comprehensive Remedial Response Process.  Anyone interested in reviewing the Permit Extension should notify DEP by writing to DEP, Bureau of Waste Site Cleanup, Permit Section at Central Regional Office, 627 Main Street, Worcester, MA 01608 within twenty (20) days of this notice.  If anyone notifies DEP of his or her interest in reviewing or submitting comment on the Tier I permit application, DEP will conduct a public comment review period of twenty (20) days which shall run concurrently with DEP’s Initial Technical Review of the application.  Anyone who fails to notify DEP in writing of his/her interest in commenting on the application by the above date may be deemed to have waived his/her rights, if any, to appeal DEP’s permit decision or to intervene in an adjudicatory proceeding with respect to this application, pursuant to 310 CMR 40.0770(2).

M.G.L. c. 21E and the Massachusetts Contingency Plan provide additional opportunities for public notice of and involvement in decisions regarding response actions at disposal sites: 1) The Chief Municipal Official and Board of Health of the community in which the site is located will be notified of major milestones and events pursuant to 310 CMR 40.1403; and 2) Upon receipt of a petition from ten or more residents of the municipality in which the disposal site is located, or of a municipality potentially affected by a disposal site, a plan for involving the public in decisions regarding response actions at the site will be prepared and implemented, pursuant to 310 CMR 40.1405.

To obtain more information on this disposal site and the opportunities for public involvement during its remediation, please contact Adam J. Last, P.E., Project Manager, Corporate Environmental Advisors, Inc., 127 Hartwell Street, West Boylston, MA 01583 at (508) 835-8822.